## Slide 1: AGILE METHODOLOGY
BY:-
SHRADHA ROY
SAYAN DATTA
ARNAB PRATIHAR
DEBOJYOTI BASU
ROCHITA BAGCHI

## Slide 5
The agile software development emphasizes on four core values:-
Individual and team interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 6: User Story
A user story is a tool used in Agile software development to capture a description of a software feature from an end-user perspective. The user story describes the type of user, what they want and why. A user story helps to create a simplified description of a requirement.
A user story template often uses the following type of format:
As a <role>, I want <feature> so that <reason>.
Examples of user stories are:
As a user, I want to upload photos so that I can share photos with others.

## Slide 7: SCRUM
Scrum is a framework within which people can address complex adaptive problems, while productively and creatively delivering products of the highest possible value.
Scrum itself is a simple framework for effective team collaboration on complex products.
Scrum is not a methodology.
Scrum implements the scientific method of empiricism.
Scrum replaces a programmed algorithmic approach with a heuristic one, with respect for people and self-organization to deal with unpredictability and solving complex problems.
Scrum employs an iterative and incremental approach to optimize predictability and control risk.

## Slide 8
Incremental And Iterative
Incremental
Iterative

## Slide 9: The scrum master is not the project leader and is not held accountable for outcomes.
Helping the team to reach consensus for what can be achieved during a specific period of time.
2. Helping the team to reach consensus during the daily scrum.
3. Helping the team to stay focused and follow the agreed-upon rules for daily scrums.
4. Removing obstacles that are impeding the team's progress. 5. Protecting the team from outside distractions.

## Slide 11
SCRUM FRAMEWORK

## Slide 12: SCRUM BOARD
A Scrum Board is a tool that helps Teams make Sprint Backlog items visible.
The board can take many physical and virtual forms but it performs the same function regardless of how it looks.
The board is updated by the Team and shows all items that need to be completed for the current Sprint.

## Slide 14: RETROSPECTION
An Agile retrospective is a meeting that's held at the end of an iteration in Agile software development.
During the retrospective, the team reflects on what happened in the iteration and identifies actions for improvement going forward.

## Slide 15: KANBAN OR JEERA TOOLS
Kanban is a method for managing the creation of products with an emphasis on continual delivery while not overburdening the development team.
Like Scrum, Kanban is a process designed to help teams work together more effectively.

## Slide 16: Scrum VS Kanban

## Slide 17: WHAT IS SPRINT PLANNING?
Sprint planning is a time-boxed working session that lasts roughly 1 hour for every week of a sprint.
In sprint planning, the entire team agrees to complete a set of product backlog items.
This agreement defines the sprint backlog and is based on the team’s velocity or capacity and the length of the sprint.

## Slide 18: WHO DOES SPRING PLANNING?
Sprint planning is a collaborative effort involving a Scrum Master, who facilitates the meeting, a Product Owner, who clarifies the details of the product backlog items and their respective acceptance criteria, and the Entire Agile Team, who define the work and effort necessary to meet their sprint commitment.

## Slide 19: HOW DO WE PREPARE?
Ensure all sprint candidates meet
the team’s
definition of ready.
In the days leading up to sprint planning, the Product Owner identifies the items with the greatest value and works towards getting ready.
+ Create testable examples
+ Assign a relative story point value
+ Remove dependencies
+ Meet INVEST criteria
+ Define the acceptance criteria

## Slide 20: WHAT IS THE BACKLOG?
The product backlog can address just
about
anything, to include
new functionality,
bugs, and risks.
Product backlog items must be small enough to complete during a sprint and should be small enough to complete within a few days. All stories must be verified that they are implemented to the satisfaction of the Product Owner.
The sprint backlog is a list of tasks
identified by the Scrum team to
be completed during the Scrum sprint.

## Slide 21: DAILY STANDUP
In Scrum, on each day of a sprint, the team holds a daily scrum meeting called the “daily standup.” Meetings are typically held in the same location and at the same time each day. Ideally, a daily scrum meeting is held in the morning, as it helps set the context for the coming day's work.

## Slide 22: POKER PLANNING
First Developed By James Grenning.
Aim:- Create estimates in a short time and involve the whole team.
Basic Process:- Estimation, Discussion.
James Grenning’s Set:- 1,2,3,4,5,7,10
Infinity Card.
“Agical” Card Set.
Variations:- Poker Chip.

## Slide 23: BURN DOWN CHART
BURN DOWN CHART